ORANGE INNOVATION RADAR

Next Steps

Where the Innovation Radar goes from here — functionally and technically

The radar closes on two lists: six things deliberately not built, each with its reason, and six things that need a decision from Orange. This document takes both forward, adds the directions the machine that now exists makes cheap, and says in each case what the work is, what it changes, and what it depends on.

| Document | Next Steps — functional and technical roadmap |
| --- | --- |
| Version | 1.0 |
| Status | For discussion with Orange Business |
| Audience | Product owner, architecture, data governance, sales leadership |
| Basis | The delivered MVP, its source catalogue, its business graph and its working database |
| Figures | read from the working database at build time |
| Companions | Functional Design Document · Technical Architecture · DECISIONS.md · SCORING_FORMULAS.md · STRATEGY_ENGINE_PROPOSAL.md |

# Contents

1 · What this document is

2 · The four seams the radar extends through

3 · Replacing and adding data sources

3.1 Three cases, and only one of them is engineering

3.2 The connector contract

3.3 What comes free, and the two things that do not

3.4 The sources that are catalogued and dark

4 · Connecting CRM

4.1 What CRM actually changes, component by component

4.2 Three integration patterns

4.3 The crosswalk is the work

4.4 The wall that has to stay up

5 · Closing the rest of the not-built list

5.1 Calibration and backtesting · 5.2 Learned per-role ranking

5.3 Patents, per-role authorisation, rate limiting, ROI

6 · The decisions Orange owes the project

7 · New directions worth building

7A Refresh diff · 7B Account matching · 7C Ask the evidence

7D Regulatory deadline calendar · 7E Partner view · 7F Competitor change feed

7G Collateral into the CRM · 7H Per-country instances · 7I Internal intake

8 · Platform, operations and technical debt

8.1 Storage · 8.2 Silent-zero detection · 8.3 Cost per refresh

8.4 The sovereign path · 8.5 The documentation build · 8.6 Personal data

9 · A suggested sequence

10 · What should stay unbuilt

# 1 · What this document is

The final slide of the radar deck names two lists. On the left, what was deliberately not built, each row carrying the reason rather than an apology. On the right, what needs a decision from Orange. This document takes each item forward — what the work actually is, what changes in the product when it lands, and what it depends on — and then adds a third list the slide does not have: things nobody has asked for, which the machine that now exists makes unusually cheap.

The ordering principle throughout is what it changes about what the radar is worth, not how hard it is. That ordering is uncomfortable, because it puts governance and procurement actions with no engineering content at the top, and several genuinely interesting pieces of modelling near the bottom. Two of the highest-value items in this document are somebody agreeing to own something. Two of the most expensive-sounding are configuration.

One property is treated as non-negotiable in every section: the radar cannot state a number it cannot source, and cannot name a thing it did not read. Everything proposed below is scoped so that survives it. Section 10 lists the steps that would break it and are therefore not proposed, including the two that will be the most tempting once CRM data is connected.

Figures in this document Counts are read from the working database at build time: 11,498 signals across 34 live sources, 456 opportunity spaces, 5,311 links of which 0 are confirmed, 762 market-size computations, 181 business-graph nodes and 59 recorded refreshes. They will drift with the next refresh. Where a figure carries an argument in this document, the argument is about its order of magnitude or about it being zero — not about its last digit.

# 2 · The four seams the radar extends through

Most of this roadmap is affordable because the radar has exactly four places where new material enters, and everything downstream of them is indifferent to where the material came from. Knowing the four is what separates a two-week change from a two-quarter one, so they are worth stating before any proposal is made.

| Seam | What enters | Where it lands | What it moves |
| --- | --- | --- | --- |
| The source catalogue | config/sources.yaml plus the connector registry — 42 sources catalogued, 33 enabled, 19 connector classes implemented | raw_items → signals | Attractiveness: signal strength, diversity, evidence quality, momentum |
| The business graph | config/business_graph/*.yaml — offers, partners, references, certifications, analyst positions, capability pools | graph_nodes / graph_edges → opportunity_links (181 / 182 / 5,311) | Right to win, all seven components; the Planner's capability constraint |
| Reference data | Statistical series on their own cadence — 56,385 observations over 5 series | reference_series / reference_observations | Market size: the denominators, never the signals |
| The assumption files | sizing.yaml, economics.yaml, settings.yaml, source_tiers.yaml | Version ids stamped onto every artefact they produced | Every published figure, and what may be compared with what |

Anything entering through one of those four inherits provenance, replay, version stamping and the How was this calculated? modal at no extra cost. Anything that bypasses them inherits none of it, and every one of those properties then has to be rebuilt by hand for that one feature. That is the test to apply to every proposal in this document, and to every proposal that arrives after it: which seam does this enter through? A good answer makes the work small. No answer is the warning.

The reference-data seam is the one most often mistaken for the source seam, and the mistake is expensive, so it is recorded here. Statistical series are deliberately not ingested as signals. A signal is a dated event with a publisher, and every attractiveness component treats it as one — volume, publisher diversity, recency, momentum, tier. An annual statistical series is none of those things. Pushing tens of thousands of Eurostat cells through the signal store would corrupt every one of those components while adding nothing to discovery. The same reasoning will apply, exactly, to CRM data in section 4.

# 3 · Replacing and adding data sources

This is the question asked most often about the radar, usually in the form "what if we don't want to use that source" or "we already licence something better". The answer is that in two of the three cases it is a configuration change, and that the interesting part is not the connector at all — it is what happens to the scores afterwards.

## 3.1 Three cases, and only one of them is engineering

| Case | Example | What it takes | Effort |
| --- | --- | --- | --- |
| A · Same shape, different endpoint | Replace Google News RSS with a licensed newswire, or an internal press aggregator, that publishes a feed | Edit the source's endpoint, queries, default_tier and terms_checked in config/sources.yaml. The rss_feed / rss_search connectors already parse the shape. | Config only — hours |
| B · New source, existing connector shape | Any further OCDS procurement portal; any regulator that publishes a feed | Add a catalogue entry pointing at an implemented connector, with its cadence, tier and geography declared | Config only — hours |
| C · New connector | A source with its own API and its own pagination — a national statistics portal, a licensed analyst feed, an internal data warehouse | Subclass Connector, register it with @register("name"), implement collect(reference_date, since_days) yielding CollectedItem | Typically 80–150 lines |

The catalogue reached 42 sources on 19 connector classes precisely because case B is the common one. Case C is smaller than it sounds, because the framework already provides per-host rate limiting, conditional requests and cursors, extract truncation, publisher inference, date parsing and geography normalisation to alpha-2. A connector implements the part that is genuinely specific to the source and nothing else.

## 3.2 The connector contract

Four obligations, and they are the whole of it. Three are enforced by the base class; the first is the connector author's responsibility and is the one that matters.

Never return an item published after the reference date. The filter is on the publication date, not the ingestion date. Leakage through late-arriving documents is invisible unless the pipeline is built from the start to prevent it, and every backtest, every replay and every momentum slope in the system depends on this one rule holding in every connector.

Store by reference. URL plus a bounded extract, truncated in the base class so no connector can accidentally mirror a full article. This is a licensing property as much as a storage one, and it is what makes a source's terms of use a checkable claim rather than a hope.

Declare only what the source authoritatively knows. A procurement notice knows its CPV codes and its buyer country; an RSS item does not. Fill what is known and leave the rest to the normalisation stage, which is uniform across sources — hashing, deduplication, syndication collapse, language detection, tiering.

Declare geography where the jurisdiction is constant. A national regulator's items are all that country's, and saying so in configuration costs nothing. Geography is a first-class scoring dimension, and leaving it to be inferred is why roughly a third of an earlier corpus carried none at all.

## 3.3 What comes free, and the two things that do not

Free, and this is the point of the seam: content hashing and deduplication, syndication collapse, language detection, tier assignment, relevance gating against the closed vocabulary, six-way classification, theme clustering, evidence attachment, all five attractiveness components, momentum, and inclusion in every downstream artefact from the brief to the portfolio plan. Nothing in the pipeline needs to know that a new source exists.

Two things are not free, and both should be planned for rather than discovered:

1 · Scores move for every space, not only the ones the new source touches Market signal strength is relative: a space's trailing-window signal count is divided by the largest such count in the live corpus. Add a large source and that denominator rises, so every existing space's component falls — correctly, but visibly. The consequence is procedural, not technical. A source change should be run as a re-scoring at a fixed reference date, so the before and the after are comparable, rather than dropped into a normal refresh where a source change and a genuine market movement are indistinguishable in the result.

2 · A new source has no history, and momentum needs six periods The replay archive (11,488 raw items) makes a past date a re-run rather than a re-fetch — but only for material already collected. Backfill depth on a newly added source is bounded by whatever its API exposes, and for several of the news sources that is weeks, not years. Momentum is a least-squares slope over six trailing periods. A source added today contributes to it honestly only once six periods have passed; before that it inflates the level without informing the trend. Adding a source shortly before a decision milestone is therefore worse than adding it well before, or well after.

## 3.4 The sources that are catalogued and dark

9 of the 42 catalogued sources are not enabled. The catalogue is the requirements record rather than only the runtime wiring, so each is listed with the reason it is dark. What is useful about the list is that the blockers are of three different kinds, and only one of them is engineering.

| Source | Blocked on | Kind | What enabling it buys |
| --- | --- | --- | --- |
| Adzuna job postings | ADZUNA_APP_ID / ADZUNA_APP_KEY | Credentials | An enterprise hiring an OT-security engineer has committed budget months before a tender exists. Dated, employer-named, geo-tagged — and almost nobody uses postings for radar work. The connector is written and runs the moment the keys exist. |
| GitHub repository activity | GITHUB_TOKEN | Credentials | Research sources measure what is being studied; repository activity measures what is being built, a later point on the same maturity curve. Written, tested, waiting. |
| Patent databases | EPO OPS registration or BigQuery credentials | Procurement | The only observational input to technology ownership, which today is a portfolio-level flag from configuration — true for most spaces, and therefore a statement about Orange's portfolio in general rather than about that space. The CPC subsets the join needs are already in the technology vocabulary. |
| Standards bodies (3GPP, ETSI, O-RAN, GSMA) | None of them publishes a feed; reaching them means parsing work plans and programmes | Engineering + terms | Standardisation activity is the earliest credible signal for network technology. This is a scraper with terms to clear, not a connector — the honest reason it is dark. |
| ENISA · EC foresight | Terms of use, and an empty feed list | Terms | Foresight material maps cleanly onto the Later horizon, which is currently the thinnest of the three. |
| Eurostat ICT usage · Structural Business Statistics | Nothing — they are loaded on the reference-data path, not as signals | Bookkeeping | Already contributing: 56,385 observations behind every bottom-up market size. The catalogue rows should be reconciled so coverage reporting stops implying sizing has no inputs. |
| Internal signal intake | Not a connector problem — records arrive by radar internal add, are inert until moderated, and reach the store on promotion | Organisational | The one evidence class that says what Orange's own people are hearing, and the only one no competitor can copy. 10 records exist. See 7I. |

Three sets of credentials and one registration would close five of these, and none of the four is an engineering task. That is the useful thing the table says.

# 4 · Connecting CRM

CRM integration was deferred by the briefing, and the stated reason was that public assets give a sufficient right-to-win proxy. That was the right call for an MVP and it is the wrong call for a second version, because the proxy is now the binding constraint on the half of the radar that says whether Orange can win. This section says what CRM changes, how it would be connected in three different postures of data governance, and — the part that is usually underestimated — where the actual work is.

## 4.1 What CRM actually changes, component by component

Right to win is a deterministic structured lookup over the business graph — seven components, no model, every weight from configuration with a named owner. CRM does not change the formula. It changes what two of the heaviest components are looking at, and it makes a third quantity elsewhere in the system stop being a proxy.

| Component / quantity | Weight | What it reads today | What CRM changes |
| --- | --- | --- | --- |
| Offer match | 0.25 | Whether a link to an Orange offer exists, and whether any of them is an exact fit. 146 exact-fit links exist across 5,311 in total. | The offer catalogue does not change — but which offers actually sell, into which vertical, does. A catalogue claim becomes an observation. |
| Reference density | 0.20 | The published customer-story distribution — 94 stories across twelve industry labels, of which eighteen are individually named — crosswalked onto fifteen verticals. | The single largest accuracy gain available anywhere in the scoring model. Orange's real reference base is larger than its published one by orders of magnitude. The formula stays; the denominator becomes real; the evidence-gap warning starts firing on genuine gaps rather than on publication policy. |
| Partner coverage | 0.15 | Partner tier as an edge property, from configuration | Little directly — but joint-deal history would let tier be observed rather than declared, and tiers change more often than configuration files do. |
| Compliance fit · Capability depth · External validation · Technology ownership | 0.12 · 0.12 · 0.08 · 0.08 | Certifications, capability-pool headcount, analyst positions, a portfolio-level flag | Nothing. These are correctly sourced from elsewhere, and CRM should not be allowed near them. |
| Obtainable share (SOM) | — | Contract values observed from public procurement, because that is the only attributable source of contract values that exists. | Orange's own won-deal distribution replaces a public-sector proxy with private-sector evidence. Every size in the radar currently rests on the assumption that the two resemble each other. |
| Plan sequencing | — | Entry year is bounded by entry slots and capability headcount | Median cycle length by vertical turns a sequence into a schedule — the difference between "do this second" and "this lands in year three". |
| Competitive intensity | — | A weighted count over a named competitor list, banded | Lost-deal reason codes make it an observation of who actually turns up in a deal, which is a different and better quantity than who publishes a web page. |

## 4.2 Three integration patterns

These are ordered by what Orange can approve fastest, which is not the same as ordered by value — although in this case the fastest to approve is also where most of the value is.

### Pattern A · Aggregate export — recommended first

A scheduled export of counts and sums, with no record-level data at all. One row per (industry × product family × country × year × stage), carrying opportunity count, won count, contract value in bands, median cycle days and win rate. No account names, no contact names, no per-deal amounts.

It lands in reference_observations, beside the Eurostat observations, with a reference_series row recording the extract, its owner and its as-of date. Everything downstream then works unchanged — basis grading, confidence taken as the worst factor rather than an average, the explain modal, the version stamp — because that table already models exactly this shape: a value with coordinates and a provenance. The privacy argument is short, which is the point: there is no personal data in a count.

Effort is a crosswalk, a loader and an agreed export from the CRM team. Two to three weeks of engineering once the export is agreed; the agreement is the longer pole.

### Pattern B · Named-account graph edges

A won deal becomes a reference node; an active opportunity becomes an opportunity node; each links to the spaces it belongs to as a typed opportunity_link carrying evidence and a confidence, exactly like every other link in the graph. This is what makes a brief say Orange has done this, here, for this customer rather than Orange has offers in this area — and it is what a salesperson actually needs in the room.

It is also the pattern that puts customer names into the store. That needs a data-protection assessment and a retention rule before the schema change, not after. Everything held today is either public or a username and a password verifier; Pattern B changes the category of the system, and the right time to notice that is now.

### Pattern C · Live query at read time

Ask the CRM API when the panel opens, store nothing. Best governance posture, and it must not be the primary path: a score that cannot be reproduced from stored inputs breaks the reproducibility guarantee the whole tool rests on — a reviewer outside the project has to be able to reconstruct why a topic holds its rank, and "the CRM said so in August" is not a reconstruction. Use it for a who owns this account panel next to the brief, where staleness matters more than reproducibility, and nowhere in scoring.

| Pattern | Gives | Costs | Breaks | When |
| --- | --- | --- | --- | --- |
| A · Aggregate export | Real reference density, real win rates, real cycle times | A crosswalk, a loader, an agreed export | Nothing | Phase 1 |
| B · Named-account edges | Per-space proof points a salesperson can name | A DPIA, a retention rule, node and link types | The system's current no-personal-data posture — deliberately, with controls | Phase 2, gated on the assessment |
| C · Live query | Always-current account ownership | An integration and its uptime | Reproducibility, if it is ever allowed to touch a score | Optional, presentation only |

## 4.3 The crosswalk is the work

CRM records are tagged by product code and by account industry classification. The radar is indexed by vertical × use case × technology. Nothing joins those two without a mapping, and the mapping is a judgement call that has to be owned by a person — which is why it is the work, and the connector is the easy half.

The project already has the pattern for exactly this. Four crosswalk files exist — cpv_to_vertical, cpv_to_use_case, vertical_to_nace, technology_to_adoption — each versioned, each with a named owner, each auditable. Two more in the same shape are what CRM needs:

config/crosswalks/crm_product_to_offer.csv — product code to offer id, with a share where a code spans more than one offer.

config/crosswalks/crm_industry_to_vertical.csv — the CRM's industry classification to the fifteen verticals, with a share where the labels do not nest.

The rule that makes a crosswalk safe An unmapped code is reported, never silently dropped. A silently dropped product family looks exactly like a vertical where Orange does no business — and it will be read as evidence, because everything else in this tool is. The same rule already governs the CPV crosswalks and the competitor register. It is cheap to honour at build time and impossible to reconstruct afterwards.

On size: a product catalogue in the hundreds of codes and an industry classification of a dozen or so labels means a first pass covering the large majority of revenue is a day's work with the right person in the room. The tail is where the argument is, and the tail is also where the interesting spaces live — so it should be scheduled as a recurring review rather than a one-off, with the same curator who adjudicates links.

## 4.4 The wall that has to stay up

CRM data belongs in right to win, and nowhere else Feeding CRM data into attractiveness would make the radar rate a market as attractive because Orange already sells there. That is precisely the failure a radar exists to prevent: it turns a discovery tool into a mirror of the current business, and it does so invisibly, because the resulting rankings look reassuringly sensible. The two scores are kept separate for exactly this reason, and the CRM connection is the moment the temptation to combine them will be strongest — the request will arrive as "can we just weight it a little by where we already have traction". The answer is that traction already has a score, it is called right to win, and both are on the chart.

A second, quieter version of the same mistake is worth naming: CRM history is backward looking. It is the correct input to can we win here, and it is a systematically misleading input to is this worth entering. Where the two disagree — a space with strong external momentum and no Orange history — the disagreement is the finding, not an error to be smoothed away.

# 5 · Closing the rest of the not-built list

The slide names six exclusions. CRM is section 4; the other five are here, each with the smallest version of the work that would actually change something, because the full version of each is a research programme and the smallest version is usually a fortnight.

## 5.1 Calibration and backtesting — the highest-value modelling work

Nothing in the radar has been calibrated and nothing has been backtested. The weights are the briefing's indicative figures and no outcome data has ever moved them. The replay harness a backtest needs is built and works — replay at a past reference date, publication-date leakage control, retained raw archives — and the evaluation metrics are not implemented, so the radar cannot yet answer the question that would justify its own ordering.

The smallest useful version, and it is genuinely small:

Replay at three past reference dates spread across the archive.

For each, measure rank stability of the top quartile — how much does the ordering move when the corpus grows by a known amount?

For each, measure precision against what has since happened: of the spaces that scored high then, how many have since been tendered, funded, regulated into existence, or entered by a named competitor?

That is one engineer for about two weeks, and it converts a defensible, transparent, asserted ordering into a measured one. Only after that should weights move — and any move requires a new weight-set id, because scores computed under different weights are not comparable and the interface must keep refusing to plot them together.

## 5.2 Learned per-role ranking

This needs 300–600 expert pairwise comparisons. The capture widget ships and the feedback table holds 1 row, which tells you that the elicitation is the work and the model is not. Eight to ten people, two weeks, a single repeated question in role context — which of these two would you work on first? — produces the labels. The resulting ranker must remain an ordering over the same published components, never a new opaque score, or it takes the explain modal down with it.

## 5.3 Patents, per-role authorisation, rate limiting, ROI

| Item | What it actually is | Size | Why it matters |
| --- | --- | --- | --- |
| Patent connector | An EPO OPS registration or BigQuery credentials — a procurement action. The CPC subsets are already carried in the technology vocabulary and the mapping is designed. | Days, once registered | Turns technology ownership from a portfolio-level flag into an observation about this space. It is 8% of right to win and currently carries no information at the space level. |
| Per-role authorisation | Sign-in answers who; it does not answer may they. Every signed-in account can move a stage, delete a space and spend model budget. The role vocabulary already exists — strategist, sales, presales — so this is a role on the user record and a check at the API boundary. | Days | This is the item that decides whether the radar can be deployed beyond a pilot. It is small, unglamorous, and blocking. |
| Rate limiting on generation | A budget guard on the endpoints that spend model money, at the same boundary as the authorisation check. | An afternoon | Sign-in bounds who can reach those endpoints, not how often. One enthusiastic afternoon of clicking is currently unbounded spend. |
| ROI on a plan | Still not honest, and should stay unbuilt. There is no cost data at the granularity a space needs, anywhere the pipeline can reach. | Blocked on data, not effort | The defensible substitute is cost bands per capability pool with a named finance owner, stamped with an economics version — which yields a payback range. A range that says so is worth more than a ratio that invented its denominator. |

# 6 · The decisions Orange owes the project

These are not engineering items and they cannot be closed by the delivery team. Each is listed with what it blocks and what it costs to leave open, because the cost of an open decision here is not delay — it is that the radar keeps producing output that is one assumption away from being wrong, and says so in the interface every time.

| Decision | What is blocked | Cost of leaving it open |
| --- | --- | --- |
| Who is the curator? | 5,311 links are machine-proposed. 0 are confirmed and 0 rejected; 0 link patterns have been adjudicated. Right to win is a structured lookup over exactly those links. | Every right-to-win score in the radar rests on evidence nobody has signed. The code to record a curator's decision exists and is tested. The curator does not. |
| Margin by portfolio distance | The Planner's five-year profit projection. One table from Orange finance replaces the planning bands anchored on the filed segment margin. | Varying margin by distance rather than holding it flat moves five-year profit by about 1.66×, and revenue concentrates at the nearest distance band — so this single table dominates the answer more than build cost does. |
| Headcount free for new work | The Planner's binding constraint in most runs. | The capability pools describe who exists, not who is free. The constraint that binds first in most plans is therefore currently a guess, and the plan is bounded by it. |
| Terms of use | 18 of the 33 enabled sources carry terms_checked: pending. | A Sprint 0 blocker for anything beyond a prototype, and the cheapest item on this list to close. Storage is by reference with bounded extracts, so the answer is likely to be yes — but it has to be asked. |
| Refresh cadence | Connector design, cost, and how momentum is measured. | Drives cost more than any other single choice, and is currently fourteen days by default rather than by decision. See 8.4 — the price of each option is not yet instrumented. |
| Sovereign deployment | Whether an external model API may be used at all. | The client abstraction supports a local model today and that path has not been exercised at corpus scale. Answering this late is a materially different job from answering it now. |
| A browser user agent for competitor profiling | 12 of 65 competitors are unprofiled; six sites answer 403 to a declared automated client. | Recorded as a refusal rather than routed around, which is the correct default. The thinning falls hardest on security spaces. The decision is Orange's to make, not the pipeline's to work around. |
| Is four years the right contract duration? | Every market size computed from procurement observations. | Published contract values are whole-contract; annualising them needs a duration. Every size in the radar moves inversely with this number, and an Orange bid team has a better one than the printed assumption. |

The pattern in this table Six of the eight are answered by a person accepting ownership of something — a curator, a finance table, a headcount, a legal review. None needs a sprint. Together they move the radar from a working system with placeholders to a system Orange stands behind, and no amount of engineering substitutes for them.

# 7 · New directions worth building

Nothing in this section was asked for. Each is here because the machine that now exists makes it unusually cheap, and because it addresses something the current design does not: adoption, timing, or the sales-side question the radar currently answers backwards.

### 7A · The refresh diff — turn the radar from a screen into a subscription

59 refreshes are recorded, each with per-stage statistics, and every score row carries the refresh that produced it. What does not exist is the delta: which spaces changed band since last time, and which specific signal moved them. That is a query and a template — no model, no new data, no new seam.

It is the highest ratio of value to effort in this document, and it fixes the problem that quietly kills tools like this one: a tool people have to remember to open is a tool that gets opened twice. A fortnightly note that says six spaces moved, here is the notice that moved them is read. A dashboard is not.

### 7B · Invert the question — which of my accounts sits in a moving space

The radar answers which spaces are attractive. A salesperson asks the transpose: which of my accounts is in one. With Pattern A's aggregate export and the industry crosswalk this is a join, not a project — and it converts a quarterly strategy artefact into a weekly sales one. This is the payoff for section 4 and the strongest argument for doing section 4 first.

### 7C · Ask the evidence

A retrieval interface over the 11,498 stored signals, answering in citations. This is one of the few places where a model should read the corpus at query time, and the guardrails already exist and are tested: evidence binding, entailment checking, and the no-numbers rule enforced in the client rather than in a prompt. Constrained to answer only from stored signals, it inherits the property that makes the rest of the tool credible. The tempting version — where it also speculates — should be refused, and refused loudly, because it is the version that will be requested.

### 7D · The regulatory deadline calendar

Roughly a quarter of the catalogued sources are regulators, and regulation is the one signal class carrying a dated future obligation. NIS2, DORA, the Cyber Resilience Act, the AI Act and the data-act family all have compliance dates attached. Extract that date as a typed attribute on the signal — extraction over material already collected — and the radar can rank by what becomes mandatory in the next eighteen months.

That is a question every enterprise customer is already asking, that no ranked innovation list answers, and that maps directly onto a sales conversation with its own urgency built in. It is the most differentiated idea in this document.

### 7E · A partner-facing view

Partner tier is already an edge property in the graph. A partner-scoped read — where do Orange and this partner have joint right to win — is a filter over a graph that exists, and it produces a co-sell artefact of exactly the kind partners routinely fund. Close to free, and it creates an external audience for the radar, which is the most reliable way to keep an internal tool maintained.

### 7F · A competitor change feed

1,745 competitor pages are stored with bounded extracts. Crawled once, they are a snapshot. Crawled on a cadence and diffed, they become a change feed — this competitor added OT security to its manufacturing page in March is a sharper and more actionable signal than the page itself, and the baseline is already in the store. The incremental cost is one more crawl and a comparison.

### 7G · Close the loop back into the CRM

Twelve pre-sales pieces per space already build in three formats each. Pushing the pack back as an attachment on the opportunity record means nobody has to leave the CRM to get it — and it produces the usage telemetry the learned ranking of 5.2 needs, including the question nobody can currently answer: which of the twelve pieces does anyone actually open?

### 7H · Per-country instances

Geography is a first-class dimension and country managers will want their own corpus, their own plan and their own stage gate. One database file per tenant matches the storage model already in use, where a replay is a file copy. The cost is operational — deployment, backup, config drift between tenants — not architectural.

### 7I · Internal signal intake, properly routed

10 records exist in the one evidence class that says what Orange's own people are hearing. The mechanism is built — add, moderate, promote, tier 3 on purpose, because a conversation is not a published authoritative record however well informed. What is missing is a route into it that fits how a salesperson actually works: an email address, a Teams action, a one-field form on the brief itself.

This is the cheapest way to make the radar feel like it belongs to the people using it rather than to the team that built it — and it is the only evidence class no competitor can replicate, because it is the only one that is not public.

| # | Direction | Depends on | Effort | What it changes |
| --- | --- | --- | --- | --- |
| 7A | Refresh diff / subscription | Nothing | Small | Adoption. The difference between a tool that is opened and one that is remembered. |
| 7B | Account matching | §4 Pattern A | Small once A lands | Turns a quarterly artefact into a weekly one. |
| 7C | Ask the evidence | Nothing | Medium | Makes the corpus usable by people who will never learn the taxonomy. |
| 7D | Regulatory deadline calendar | Extraction over existing signals | Medium | Adds when to a system that currently answers what — and it is the most differentiated idea here. |
| 7E | Partner view | Nothing | Small | An external audience, and a co-sell artefact partners fund. |
| 7F | Competitor change feed | A recurring crawl | Small | Turns a snapshot into a signal. |
| 7G | Collateral into the CRM | §4 Pattern A or C | Medium | Closes the loop, and produces the usage labels 5.2 needs. |
| 7H | Per-country instances | Deployment work | Medium | Makes the radar a product rather than an instance. |
| 7I | Internal intake route | Nothing | Small | The only evidence class no competitor can copy. |

# 8 · Platform, operations and technical debt

### 8.1 Storage — defend the choice, and name the trigger to change it

A single-file relational store is the right size of solution here and should be defended rather than apologised for: the graph is thousands of nodes rather than millions, the serving profile is read-mostly with a single writer, discovery is a scheduled batch job, and a historical replay is a file copy rather than a restore procedure.

What matters is naming the trigger to move, and it is not row count — it is concurrent writers. Per-country instances (7H) fit the current model exactly. Many people assessing and moving stages simultaneously inside one instance does not. A move would be a schema port; the two identity rules that make refreshes stable would carry unchanged.

One deployment constraint belongs in the runbook rather than in folklore: the hosted instance runs in rollback-journal rather than write-ahead-log mode, because the application's file share cannot provide the shared memory WAL requires. That is a constraint on any future hosting choice, not a fix that happened once.

### 8.2 Detect the silent zero

Per-source errors are already recorded per refresh. What is not detected is a source that returns a perfectly healthy response and no items — the failure mode this corpus has already demonstrated once, and the one that degrades a radar without ever raising an error. A per-source expected-yield band, with an alert when a run falls outside it, is about a day's work and prevents the worst class of quiet decay.

### 8.3 Instrument the cost of a refresh

Model spend should be a stored number on each refresh row. Refresh cadence is one of the six open decisions, and it is currently being decided without a price attached to the alternatives — which is the one piece of information that would actually settle it.

### 8.4 Exercise the sovereign path before it becomes a commitment

The model client is provider-neutral and a local model is supported, but that path has not been run at corpus scale. The failure modes of a smaller local model appear first in the cheap, high-volume stages — classification and entailment — not in the prose everyone would think to inspect. Test it while it is still an option rather than after it has become a requirement.

### 8.5 The documentation build is broken at the source

docs/generators/build_docs.py still assembles the Functional Design Document, the Technical Architecture and the Speaker Notes from content modules in docs/_build/, and those modules are no longer in the tree. The .docx outputs are current and correct; they simply cannot be rebuilt from source as things stand. Either restore the content modules or re-point the generator — and do it before the next edit is needed under time pressure, which is the circumstance in which this will otherwise be discovered.

### 8.6 Personal data is a category change, not a volume change

Everything in the store today is either public or a username and a verifier, which is why the data-protection position is currently short enough to fit in a paragraph. Section 4 Pattern B changes that. The assessment and the retention rule belong before the schema change, and the cheapest possible version of this document's advice is: do Pattern A first, and find out how much of the value arrives without ever storing a customer name.

# 9 · A suggested sequence

Four horizons. The first contains no features at all, which is deliberate: it is the set of things that decide whether the radar can be deployed and trusted, and each one is small.

| Horizon | Work | Unlocks | Depends on |
| --- | --- | --- | --- |
| Sprint 0 (weeks) | Clear terms of use on the enabled sources · name the curator · per-role authorisation · rate limiting on generation · three sets of source credentials · reconcile the reference-data catalogue rows | Deployment beyond a pilot; signed evidence behind right to win; two more live sources | Orange decisions, not engineering capacity |
| Phase 1 (one quarter) | CRM Pattern A and the two crosswalks · the refresh diff and subscription (7A) · backtest metrics at three dates (5.1) · patent registration started · silent-zero alerting (8.2) · internal intake route (7I) | Real reference density and real win rates; a measured ordering rather than an asserted one; a tool people receive rather than visit | Sprint 0 · an agreed CRM export · a named crosswalk owner |
| Phase 2 | Account matching (7B) · regulatory deadline calendar (7D) · named-account edges (Pattern B, post-assessment) · partner view (7E) · competitor change feed (7F) · pairwise elicitation begins (5.2) | The sales-side inversion; timing as a first-class dimension; per-space proof points a salesperson can name | Phase 1 · a completed data-protection assessment |
| Phase 3 | Calibrated weights under a new weight set · learned per-role ranking · per-country instances (7H) · collateral into the CRM (7G) | Scores moved by measured outcomes rather than by a briefing's indicative figures | Phase 2 · 300–600 captured comparisons · measured backtest results |

What the ordering is really saying The two items that most change what the radar is worth are a named curator and a CRM aggregate export. Neither is an engineering task. Both are somebody agreeing to own something. Everything in Phase 3 is more interesting to build and worth less until the two above have happened — learned weights over unsigned evidence would be a more sophisticated way of being confidently wrong.

# 10 · What should stay unbuilt

A roadmap that only adds is a roadmap that erodes the thing being extended. These six hold regardless of what else on this list is built, and each one will come under pressure from something proposed above.

No model-generated numbers, ever — including on every new surface added above. The rule is enforced in the client, backstopped by a check over generated text, and tested. A new feature that needs an exception does not need an exception; it needs arithmetic.

CRM into right to win only, never into attractiveness. The request will arrive as "weight it a little by where we already have traction". Traction already has a score.

No ROI until cost data exists at the granularity a space needs. A payback band with a named owner, not a ratio with an invented denominator.

No headless browser to reach a handful of competitor sites. The refusal is the record, and a recorded refusal is more useful than a quietly circumvented one — it is a decision Orange can take, which is the point of writing it down.

No comparison across a weight-set, sizing-version or economics-version boundary — including the comparisons the refresh diff (7A) will make extremely tempting, since a diff across a re-weighting looks exactly like a market movement.

No learned scoring before labels exist. The transparent baseline is not a placeholder to be replaced quietly; it is what makes the explanation possible, and a learned model that cannot be explained is a worse product even when it is more accurate.

The radar's distinguishing property is not that it ranks well. It is that every number decomposes into named inputs, every claim resolves to a document somebody published on a date, and where the evidence runs out it publishes nothing rather than an estimate. Each step in this document is scoped to keep that true — which is why the shortest section is the one about what not to build, and why it is the last word.